FAKTCHECK

Builder Handover — Production Readiness Sprint

10 February 2026  •  Prepared by: Markus / QA Analysis

1. Where We Are

Current quality gate score: 77.8/100 (Grade C). Target for production: 85+ with zero critical violations. The quality gate script (faktcheck_quality_gate.py) runs 20 automated checks against every output. It currently finds 28 critical issues and 177 warnings on the latest run.

The good news: 73 of 205 violations are auto-fixable by the quality gate itself (banned sources, duplicates, ASR corrections, source structuring). The remaining issues require pipeline code changes — that’s what this document is about.

Version Evolution

| Version | Claims | TRUE % | FALSE % | Unverif % | Sources % | QG Score |
| --- | --- | --- | --- | --- | --- | --- |
| v3.x (broken) | 45 | 4% | 0% | 71% | 51% | 70.3 |
| v2.0-a (first fix) | 67 | 30% | 9% | 18% | 78% | 74.7 |
| v2.0-b (conf drop) | 78 | 24% | 6% | 17% | 77% | 76.0 |
| v2.0-c (best) | 44 | 27% | 14% | 11% | 91% | 75.4 |
| v2.0-d (atomization) | 21 | 5% | 5% | 48% | 29% | 83.7 |
| v5.4 (binary filter) | 17 | 29% | 0% | 29% | 76% | 82.2 |
| v5.4+ORF (latest) | 48 | 48% | 17% | 27% | 88% | 77.8 |

Key pattern: verdict quality improved steadily (v3.x was blind, latest is good), but confidence calibration and source structuring have never been solved. Those are the two highest-impact items below.

2. Files to Integrate

faktcheck_quality_gate.py

Drop into repo root. Run after every verification pass. Produces a JSON score or human-readable report. Use --fix to auto-correct what it can, --strict to fail CI on critical issues.

python3 faktcheck_quality_gate.py output.json --fix --sources sources.json --strict

sources.json

External source tier config. 22 tier-1 (government/institutional), 26 tier-2 (quality media), 8 banned (social media). Update domains here without changing code. Loaded automatically if placed next to the script, or via --sources flag.

faktcheck-quality-gate.yml

GitHub Actions workflow. Runs the quality gate on every push that touches core verification files. Also runs nightly against the golden test corpus.

3. What to Build

Six tickets, ordered by impact. Complete P0 items first — they account for 80% of the quality gap. P1 items are important but won’t block a soft launch.

| P0 | T-01: Explanation language must match transcript | 30 min |
| --- | --- | --- |
| File: judgeEvidence prompt (Gemini system instruction) 92% of explanations come back in English for German-language videos. This is the single most visible user-facing bug. What to change In the judgeEvidence system prompt, add a language instruction based on the detected transcript language: if (transcriptLang === "de") systemPrompt += "\nAntworte immer auf Deutsch." else systemPrompt += "\nAlways respond in English." How to verify Run the quality gate. M3_explanation_language violations should drop from 44 to 0. |  |  |

| P0 | T-02: Wire deterministic confidence formula | 2–4 hours |
| --- | --- | --- |
| File: verification-service.js (confidence calculation) Confidence scores don’t match verdict quality. TRUE claims backed by parlament.gv.at and rechnungshof.gv.at get 0.20 confidence. This breaks the UI — users see a green checkmark with a score that says “uncertain.” Root cause The confidence formula tries to check source.tier, but sources are bare strings (e.g., “kleinezeitung.at”), not objects. source.tier returns undefined, defaults to tier 4/5, crushes the multiplier to 0.1–0.4. What to change Load sources.json at startup. In the confidence calculation, look up each source domain against the tier registry: const tier = sourceTiers[domain] ¦¦ 3; const tierMultiplier = { 1: 1.0, 2: 0.85, 3: 0.5, 4: 0.1 }[tier]; Then apply the formula: confidence = baseScore * tierMultiplier * sourceCountBonus * verdictCertaintyBonus Where baseScore comes from the LLM’s raw confidence, tierMultiplier from the best source tier found, sourceCountBonus rewards multiple independent sources (1.0 for 1, 1.1 for 2–3, 1.2 for 4+), and verdictCertaintyBonus is 1.0 for true/false, 0.7 for partially_true, 0.3 for unverifiable. How to verify Run quality gate. C3_confidence_coherence should drop from 6 to 0. S3_confidence_range (hardcoded 0.5) should drop from 3 to 0. TRUE claims with tier-1 sources should score 0.7+. |  |  |

| P0 | T-03: Populate cleanedClaim with ASR corrections | 1–2 hours |
| --- | --- | --- |
| File: claim-extractor.js (extraction prompt + post-processing) cleanedClaim is empty for all 48 claims in the latest run. ASR errors like “BIOS Strobel” (should be “Pius Strobl”) pass through to the UI uncorrected, even though the verification step finds the correct name. What to change Two-step fix: Step 1 (extraction prompt): Add to the extraction system prompt: “This is an ASR transcript that may contain phonetic errors, especially in proper nouns. Before extracting claims, identify and correct likely transcription errors based on context. Output the corrected text as cleanedClaim.” Step 2 (post-verification feedback): After verification, if the explanation references a different spelling of a name entity than what’s in originalClaim, update cleanedClaim with the corrected version. The quality gate already detects these mismatches (M2_asr_name_mismatch) and can apply the fix automatically if the pipeline doesn’t catch it first. How to verify Run quality gate. S4_cleaned_claim_present should drop from 48 to near 0. M2_asr_name_mismatch should drop from 4 to 0. |  |  |

| P0 | T-04: Filter youtube.com from source pipeline | 30 min |
| --- | --- | --- |
| File: verification-service.js (source filtering) youtube.com appears as 8–20% of evidence sources across all runs. When fact-checking a YouTube video, citing YouTube as a source is circular reasoning. The quality gate removes them post-hoc, but they should never enter the pipeline. What to change In the grounded search response handler, filter out any source whose domain matches the BANNED_SOURCES list from sources.json before storing results: const banned = new Set(config.banned); sources = sources.filter(s => !banned.has(extractDomain(s.url))); Also filter the platform being analyzed (if analyzing youtube.com, filter youtube.com; if analyzing orf.at, filter orf.at). How to verify Run quality gate. M1_youtube_as_evidence and M5_circular_reference should both be 0. |  |  |

| P1 | T-05: Deduplicate claims before verification | 2–3 hours |
| --- | --- | --- |
| File: claim-extractor.js (post-extraction dedup stage) 5 duplicate claim pairs in the latest run. Same claim extracted from overlapping transcript chunks gets verified twice — wasting API calls and, worse, sometimes producing contradictory verdicts (the 790M Euro claim got TRUE in one chunk and FALSE in another). What to change Add a deduplication stage between extraction and verification. For each new claim, compare against all claims extracted so far using the number-aware similarity algorithm from the quality gate: For short claims (<50 chars): require similarity > 0.95 AND exact number match. For longer claims: require similarity > 0.85, but if numbers differ, they are NOT duplicates. When a duplicate is found, merge it: keep the claim with the most specific wording, add the duplicate’s timestamp to a timestamps array, skip verification for the duplicate. How to verify Run quality gate. C1_duplicate_claims should be 0. API call count should decrease by ~10%. |  |  |

| P1 | T-06: Add retry loop for contradictory results | 3–4 hours |
| --- | --- | --- |
| File: verification-service.js (post-verification QA step) After verification completes for all claims, run a lightweight consistency check. If two claims with >85% text similarity received different verdicts (like 790M getting both TRUE and FALSE), re-verify the lower-confidence one with the higher-confidence result as context. What to change After all claims are verified, run C2 and C4 checks from the quality gate logic. For each failure: C2 (contradictory verdicts): Re-prompt the lower-confidence claim: “A similar claim was verified as [verdict] with confidence [X] using sources [Y]. Your verdict disagrees. Please re-evaluate and provide a definitive verdict.” C4 (unverifiable with tier-1 sources): Re-prompt: “You found evidence from [rechnungshof.gv.at] (official government source) but marked this claim as unverifiable. Given this authoritative evidence, provide a definitive verdict with confidence ≥ 0.5.” Cap retries at 1 per claim. If the retry still contradicts, flag as “disputed” in the UI rather than showing two conflicting verdicts. How to verify Run quality gate. C2_contradictory_verdicts should be 0. C4_source_verdict_alignment should be 0. |  |  |

4. What Not to Touch

The Binary Filter (extraction stage) is working well. Claim selection quality scored 100/100 on the extraction checks — no speaker actions, no metaphor leaks, no atomization. Don’t refactor extraction unless a specific regression appears.

The verdict logic (true/false/opinion classification) is also solid. The latest run correctly identified FPÖ chart rankings as TRUE, Bad Bunny’s chart position as FALSE, and ORF credibility as PARTIALLY_TRUE. The problems are all in the plumbing around the verdicts (confidence, language, sources, dedup), not in the verdicts themselves.

5. Definition of Done

| Check | Current | Target | Ticket |
| --- | --- | --- | --- |
| M3 explanation language | 44 violations | 0 | T-01 |
| C3 confidence coherence | 6 violations | 0 | T-02 |
| S3 hardcoded confidence | 3 violations | 0 | T-02 |
| S4 cleanedClaim empty | 48 violations | 0 | T-03 |
| M2 ASR name mismatch | 4 violations | 0 | T-03 |
| M1 youtube as evidence | 11 violations | 0 | T-04 |
| C1 duplicate claims | 5 violations | 0 | T-05 |
| C2 contradictory verdicts | 0* (latent) | 0 | T-05/06 |
| C4 source-verdict alignment | 2 violations | 0 | T-06 |
| Overall score | 77.8 | 85+ | All |
| Critical violations | 28 | 0 | All |
| Production ready | No | Yes | All |

* C2 shows 0 because the exact-match dedup catches the identical text, but the 790M claim with different wording (“flossen” vs “fließen”) slipped through. After T-05 implements fuzzy dedup before verification, this class of contradiction should be eliminated.

6. How to Use the Quality Gate

Quick check (JSON output for CI)

python3 faktcheck_quality_gate.py output.json --sources sources.json --json

Detailed report (human-readable)

python3 faktcheck_quality_gate.py output.json --sources sources.json

Auto-fix and export corrected file

python3 faktcheck_quality_gate.py output.json --sources sources.json --fix --output corrected.json

Strict mode (fail CI on criticals)

python3 faktcheck_quality_gate.py output.json --sources sources.json --strict

The quality gate auto-fixes 5 issue types: banned source removal, ASR name correction, source structuring, duplicate merging, and circular reference filtering. Everything else requires pipeline code changes (the 6 tickets above).

7. Architecture Reference

Current pipeline flow and where each ticket’s changes apply:

YouTube Video

│

▼

Transcript (ASR)  ───────────────────── T-03: ASR correction prompt

│

▼

Chunk Splitter

│

▼

Claim Extraction (Gemini)  ──────── T-03: Populate cleanedClaim

│

▼

Deduplication  ─────────────────── T-05: Number-aware fuzzy dedup

│

▼

Verification (Gemini + Search) ─── T-01: Language instruction

│                                  T-02: Confidence formula

│                                  T-04: Filter banned sources

▼

Retry Loop  ────────────────────── T-06: Re-verify contradictions

│

▼

Quality Gate (auto-fix)

│

▼

UI Output